# DigiFlovv Website Development Workflow

The DigiFlovv website development will follow a structured workflow from requirement gathering through design, development, payment integration, testing, deployment, and maintenance.

The initial version of the website will focus on DigiFlovv's plant watering system as its primary product.

# Phase 1 Requirement Gathering and Planning

Before development begins, all business, product, and technical requirements must be finalized.

## 1.1 Company Requirements

Collect:

DigiFlovv logo

Brand colors

Company description

Mission and vision

Contact information

Social media accounts

Business address

Support information

## 1.2 Product Requirements

Collect complete information about the plant watering system:

Product name

Product tagline

Product description

Product price

Product features

Product benefits

Technical specifications

Product dimensions

Power requirements

Watering capacity

Supported number of plants

Connectivity features, if applicable

Mobile application functionality, if applicable

Installation requirements

Package contents

Warranty information

## 1.3 Product Media

Prepare:

Main product image

Front, side, and rear product images

Product close-up images

Product installed with plants

Product-in-use photographs

Packaging images

Product demonstration video

Installation/setup images

Diagrams where required

## 1.4 Sales Requirements

Finalize:

Selling price

Discounts

GST/tax handling

Shipping charges

Delivery locations

Delivery time

Payment methods

Return policy

Refund policy

Cancellation policy

Warranty policy

## Output

At the end of this phase, all requirements should be documented and approved before UI/UX design begins.

# Phase 2 Website Architecture

The website structure should then be finalized.

For the initial DigiFlovv product website, the recommended structure is:

01  Home

02  Product Introduction

03  Problem / Solution

04  Product Features

05  Product Benefits

06  How It Works

07  Product Images / Demonstration

08  Technical Specifications

09  Pricing

10  Buy Now

11  FAQ

12  About DigiFlovv

13  Contact

14  Footer

The website can primarily operate as a long-form product landing page, with separate pages for checkout and legal policies where necessary.

# Phase 3 Customer Journey Design

Before designing individual screens, define how customers will move through the website.

## Primary Customer Flow

01  User discovers DigiFlovv

02  Visits website

03  Sees plant watering system

04  Understands what the product does

05  Learns what problem it solves

06  Reviews features

07  Reviews benefits

08  Sees how the system works

09  Views product images/video

10  Checks technical specifications

11  Checks product price

12  Reviews FAQ / warranty / delivery information

13  Clicks "Buy Now"

14  Enters purchase information

15  Selects payment method

16  Completes payment

17  Order is created

18  Customer receives confirmation

The number of steps between clicking "Buy Now" and completing the purchase should be kept as small as practical.

# Phase 4 UI and UX Design

Once the information architecture and user journey are finalized, the website interface can be designed.

## 4.1 Wireframes

Create low-fidelity wireframes showing the placement of:

Header

Hero section

Product images

Product description

Feature cards

Benefits

How It Works

Specifications

Pricing

Buy Now CTA

FAQ

Contact

Footer

Wireframes should focus on layout rather than colors and visual effects.

## 4.2 Visual Design

After approving the wireframes, create the final visual design.

Define:

Color palette

Typography

Button styles

Cards

Icons

Product image presentation

Section spacing

Backgrounds

Animations

Mobile navigation

## 4.3 Hero Section

The hero section should contain:

DigiFlovv logo

Product Name

Product Tagline

Short explanation of the plant watering system.

Product Image

Product Price

Buy Now

Learn More

The visitor should understand what the product is within a few seconds of opening the website.

## 4.4 Responsive Design

Design separate responsive layouts for:

Desktop

Laptop

Tablet

Mobile

Mobile usability should receive particular attention.

# Phase 5 Frontend Development

After UI/UX approval, development of the actual website begins.

The frontend will implement the interface visible to customers.

## 5.1 Project Setup

Create the project structure and configure:

Frontend framework or HTML/CSS/JavaScript environment

Dependencies

Environment configuration

Asset management

Fonts

Icons

Development tools

## 5.2 Header and Navigation

Develop:

DigiFlovv logo

Navigation

Responsive mobile menu

Buy Now button

## 5.3 Hero Section

Develop:

Product name

Tagline

Description

Product image

Price

Buy Now CTA

Learn More CTA

## 5.4 Product Introduction

Explain:

What the DigiFlovv plant watering system is

Who it is designed for

What problem it solves

How it improves plant care

## 5.5 Product Features

Display the actual capabilities of the plant watering system.

Depending on the final hardware/software specification, these may include features such as:

Automated watering

Scheduled watering

Adjustable watering duration

Remote control

Mobile application integration

Multiple plant support

Water pump control

Configurable watering routines

Only features supported by the actual product should be advertised.

## 5.6 Product Benefits

Explain the practical benefits to customers:

Saves time

Reduces manual watering

Provides consistent watering

Helps avoid missed watering schedules

Provides convenient plant care

Supports users while away from home

Helps manage multiple plants

Improves control over watering routines

Helps reduce unnecessary water usage

## 5.7 How It Works

Create a simple visual explanation.

For example:

### 1. Install DigiFlovv

Connect the watering lines and required components to the plants.

### 2. Configure Watering

Configure the required watering schedule and duration.

### 3. Automatic Watering

DigiFlovv operates the watering system according to the configured settings.

### 4. Monitor and Control

Where supported by the final product, users can monitor or control the system using the associated application.

## 5.8 Product Gallery

Implement:

Main image

Additional images

Image gallery

Product-in-use images

Demonstration video

## 5.9 Specifications

Create a structured technical specification section.

## 5.10 Pricing

Display:

Product name

Product price

Discount, if applicable

Package contents

Warranty

Shipping information

Buy Now CTA

## 5.11 FAQ

Implement expandable FAQ items covering:

Product operation

Installation

Watering

Compatibility

Power

Connectivity

Delivery

Warranty

Returns

Support

## 5.12 Contact

Implement:

Contact information

Contact form

Support details

Social media links

## 5.13 Footer

Implement:

DigiFlovv information

Navigation

Contact information

Social media

Privacy Policy

Terms & Conditions

Shipping Policy

Return/Refund Policy

Copyright

# Phase 6 Purchase and Checkout System

The purchasing workflow is one of the most important parts of the project.

When the user clicks:

Buy Now

The website should begin the purchase process.

## Recommended Flow

### 01  Buy Now

### 02  Checkout Page

### 03  Customer Details

Customer enters:

Full name

Email

Phone number

### 04  Delivery Address

Customer enters:

Address

City

State

PIN code

Country

### 05  Order Summary

Display:

Product

Quantity

Product price

Discount

Shipping

Tax

Total payable amount

### 06  Payment

Customer selects an available payment method.

### 07  Payment Gateway

Payment is securely processed by the selected payment provider.

### 08  Payment Successful

### 09  Create Order

### 10  Display Order Confirmation

### 11  Send Confirmation to Customer

Payment card details should be handled by the payment provider rather than being stored directly by DigiFlovv.

# Phase 7 Backend Development

If DigiFlovv handles checkout and orders directly, a backend should be developed.

The backend will be responsible for business logic and secure communication between the frontend, database, and third-party services.

## Backend Responsibilities

Implement:

Product API

Pricing

Order creation

Customer information

Payment integration

Payment verification

Contact form processing

Order status

Transaction records

Email/notification integration

The backend should never trust prices or payment status sent by the browser. Product pricing and successful payment status should be verified server-side.

# Phase 8 Database

If purchases are processed directly through the website, a database should store the necessary order information.

## Product

Store:

Product ID

Product name

Description

Price

Stock/status

Created date

Updated date

## Customer

Store required customer information such as:

Customer ID

Name

Email

Phone number

## Address

Store:

Customer/order reference

Address

City

State

PIN code

Country

## Order

Store:

Order ID

Customer ID

Product

Quantity

Amount

Shipping

Tax

Final amount

Payment status

Order status

Created date

## Payment

Store:

Payment ID

Order ID

Payment provider

Provider transaction/reference ID

Amount

Payment status

Timestamp

Sensitive card credentials must not be stored in the application database.

# Phase 9 Payment Integration

Integrate the selected payment gateway.

The final provider should be selected according to DigiFlovv's business and merchant requirements.

The payment workflow should be:

01  Frontend requests checkout

02  Backend calculates/verifies amount

03  Backend creates payment/order request

04  Customer completes payment through payment provider

05  Payment provider returns payment result

06  Backend securely verifies payment

07  Order marked as paid

08  Confirmation displayed to customer

Failed, cancelled, duplicate, and interrupted payment scenarios must also be handled.

# Phase 10 Order Confirmation

After successful payment, the customer should receive an order confirmation.

The confirmation should include:

Order ID

Product name

Quantity

Amount paid

Customer name

Delivery address

Payment status

Estimated delivery information

DigiFlovv support information

The same information can be sent through email and other supported notification channels.

# Phase 11 SEO Implementation

Implement technical and on-page SEO.

Configure:

Page title

Meta description

Open Graph metadata

Semantic HTML

Heading hierarchy

Product structured data

Image alt text

Canonical URL

Sitemap

Robots.txt

Search-friendly URLs

Product images and website content should also be optimized for search visibility.

# Phase 12 Performance Optimization

Optimize the production website before launch.

Tasks include:

Compress product images

Use modern image formats

Resize images correctly

Lazy-load appropriate media

Minify production assets

Remove unused code

Optimize fonts

Reduce unnecessary third-party scripts

Enable appropriate caching

Optimize API requests

Optimize database queries where applicable

Performance should be tested on both desktop and mobile connections.

# Phase 13 Security

Security testing should be completed before accepting real customer orders.

Implement:

HTTPS

Server-side validation

Client-side validation

Input sanitization/appropriate output encoding

Secure API endpoints

Secure secret management

Rate limiting where appropriate

Secure payment verification

Authorization for administrative functions

Dependency updates

Logging

Backups

API keys, payment secrets, database credentials, and other secrets must never be embedded in frontend JavaScript or committed to a public repository.

# Phase 14 Testing

The complete website should be tested before production deployment.

## Functional Testing

Test:

Navigation

Product information

Product gallery

Buttons

FAQ

Contact form

Buy Now

Checkout

Payment

Order creation

Confirmation

## Responsive Testing

Test on:

Desktop

Laptop

Tablet

Android phones

iPhones

## Browser Testing

Test on major supported browsers such as:

Chrome

Firefox

Edge

Safari

## Payment Testing

Test:

Successful payment

Failed payment

Cancelled payment

Interrupted payment

Duplicate requests

Invalid requests

Use the payment provider's test/sandbox environment before enabling live payments.

## Security Testing

Test:

Invalid form data

Unauthorized API access

Manipulated prices

Manipulated payment responses

Malicious input

Exposed secrets

Rate-limit behavior

## Performance Testing

Test:

Initial page load

Product images

Mobile performance

API response time

Checkout performance

# Phase 15 User Acceptance Testing

Before the public launch, DigiFlovv should perform final User Acceptance Testing (UAT).

Verify:

Product information is correct.

Product price is correct.

Images are correct.

Product specifications are correct.

Product features are accurate.

Product benefits are accurate.

Contact information is correct.

Legal policies are published.

Payment works correctly.

Orders are recorded correctly.

Confirmation messages work.

Mobile experience is acceptable.

Only after UAT approval should the website move to production.

# Phase 16 Production Deployment

Deploy the completed website.

Configure:

Production hosting

Domain

DNS

HTTPS/SSL

Backend

Production database

Payment production credentials

Email/notification service

Analytics

Error monitoring

Backups

Run a final production smoke test after deployment.

# Phase 17 Launch

Once production testing is complete:

01  DigiFlovv Website Goes Live

02  Customers Visit Website

03  Customers Discover Plant Watering System

04  Customers Learn About Product

05  Customers Click Buy Now

06  Customers Complete Payment

07  DigiFlovv Receives Order

08  Product Is Prepared and Shipped

09  Customer Receives Product

10  DigiFlovv Provides After-Sales Support

# Phase 18 Analytics and Monitoring

After launch, monitor:

Website visitors

Traffic sources

Product views

Buy Now clicks

Checkout starts

Payment failures

Successful purchases

Conversion rate

Device types

Page performance

Application errors

The most important conversion funnel is:

Website Visitors → Buy Now Clicks → Checkout Started → Payment Completed

This will help DigiFlovv identify where potential customers leave the purchasing process.

# Phase 19 Maintenance

After launch, continuously maintain the website.

Tasks include:

Fixing bugs

Updating dependencies

Monitoring security

Updating prices

Updating product information

Adding product images/videos

Updating policies

Monitoring payment integration

Monitoring website uptime

Reviewing analytics

Improving conversion rate

Backing up important data

# Phase 20 Future Expansion

The architecture should support DigiFlovv as the company grows.

Future development may introduce:

Additional DigiFlovv products

Product catalog

Shopping cart

Customer accounts

Customer dashboard

Order tracking

Product reviews

Coupons

Multiple product variants

Advanced administration

Mobile application integration

IoT device management

Device registration

Plant watering history

Water usage statistics

Device notifications

Advanced plant-care automation

These features should not be added to Version 1 unless they are actually required.

# Complete Development Flow

01  Requirements

02  Product Information Collection

03  Website Architecture

04  Customer Journey

05  Wireframes

06  UI/UX Design

07  Frontend Development

08  Backend Development

09  Database Development

10  Checkout Development

11  Payment Gateway Integration

12  Order System

13  SEO

14  Security

15  Performance Optimization

16  Functional Testing

17  Payment Testing

18  Responsive Testing

19  Security Testing

20  User Acceptance Testing

21  Production Deployment

22  Website Launch

23  Monitoring & Analytics

24  Maintenance

25  Future Expansion

# Final Customer Workflow

01  Customer visits DigiFlovv

02  Views the plant watering system

03  Understands the problem it solves

04  Explores product features

05  Understands the benefits

06  Learns how the watering system works

07  Views images/video

08  Checks specifications

09  Checks price

10  Clicks "Buy Now"

11  Provides contact and delivery details

12  Reviews order

13  Completes payment

14  Payment is verified

15  Order is confirmed

16  DigiFlovv processes the order

17  Product is shipped

18  Customer receives the DigiFlovv plant watering system

19  Customer installs/configures the product

20  Automated plant watering begins